## Slide 1: Belfius Insurance DevOps Implementation Plan
17-Dec-2021

## Slide 2: Hexaware’s DevOps Vision for Belins
The Hexaware team performed an in-depth DevOps assessment of Belfius Insurance current DevOps practices. Based on the outcome of the assessment , Hexaware has prepared an implementation plan to enable and improve DevOps Maturity at Belins .
Objectives
Build a matured DevOps Framework using the existing tools and technologies
To Standardize the DevOps Processes
Improve release management and release flexibility
End to end Automation of CI/CD
Integration of Automation testing into CI/CD
RoadMap
2022
Development of the DevOps Framework for ESB and Document Management
Onboarding ESB and Document management to new framework , validation and Go live
2023
Development of the DevOps Framework for all other technologies
Onboarding ESB and Document management to new framework validation and Go live
Limited Efforts form the Belins Stakeholders

## Slide 3: Hexaware’s Solution approach
Framework Design
Create a detailed CI/CD solution design including DevSecOps principles
Framework setup
Create Technology specific templates based on the design
Onboarding
Onboarding the Applications /platforms to the new DevSecOps Pipeline framework
Review application roadmap and add Cloud readiness strategies with the solution
Test and validate all use cases and scenarios
Implement QA and staging and release management requirements
Define and agree on release management strategies
Deployment testing and end to end validation
Coaching Application teams and handover of CI/CD actions

## Slide 4: Implementation Roadmap
Activities | Sept | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul
Team setup and onboarding |  |  |  |  |  |  |  |  |  |  | 
DevOps Framework Design - ESB and Document Management |  |  |  |  |  |  |  |  |  |  | 
DevOps Framework and template Development - ESB and Document Management |  |  |  |  |  |  |  |  |  |  | 
Onboarding Document management to new framework |  |  |  |  |  |  |  |  |  |  | 
Onboarding ESB to new framework |  |  |  |  |  |  |  |  |  |  | 
DevOps Framework and template Development - other Technologies |  |  |  |  |  |  |  |  |  |  | 
Onboarding F2C to New Framework |  |  |  |  |  |  |  |  |  |  | 
Onboarding SAS BI to New Framework |  |  |  |  |  |  |  |  |  |  | 
Onboarding CRM to new framework |  |  |  |  |  |  |  |  |  |  | 
Onboarding Digital to new framework |  |  |  |  |  |  |  |  |  |  | 
** This is an indicative time line , The final plan will be agreed during the first month where the Roadmap is decided with Belfius stakeholders
2 weeks
2022
2023

## Slide 5: Hexaware Team and efforts
Role | Responsibilities | Efforts(MD) | 
 |  | 2022 | 2023
DevOps Architect/Technical owner | Design and Development of the framework CI/CD build and Deployment process definition | 63 | 126
DevOps Engineer(3) | Development of the DevOps Framework Onboarding applications Script development when needed CI/CD configuration and setup | 189 | 315
Total |  | 252 | 441

## Slide 6: Belfius stakeholder support during the project
Phase | Activities | Efforts in hours |  |  |  |  | 
 |  | Application Architect | Developer | QA/Release Manager | Change Manager | Security Engineer | Infra Engineer
DevOps Framework Design | Review , build, deployment and versioning process Review and agreement on CI/CD processes Agreement on security guidelines Release and QA process review and alignment to Belins | 16 | 2 | 8 | 2 | 2 | 2
DevOps Framework and template Development | Validation of the template, deployment testing Review build and deployment automation outcome Review DB deployment process and validate deployment outcome Provide infra and network support in setting up tools and templates | 8 | 16 | 8 | 2 | 8 | 8
Onboarding | Validating new automated deployments Validating release use cases Evaluation of QA steps and actions Training and coaching | 1 | 8 | 4 | 4 | 2 | 2
Total Efforts |  | 25 | 26 | 20 | 8 | 12 | 12

## Slide 7: Key Benefits
Improved DevSecOps process & maturity
DevSecOps Framework
Standardization of CI/CD and DevOps processes
Flexibility , reusability and Autonomy
DevOps Culture - Application/product teams in control of end to end delivery of new features
Improved DevSecOps maturity in terms of CI, CD, CT
Security integration solution to make way towards cloud transformation
Autonomous release and change management to reduce lead time to production
Standardized template to quickly onboarding new applications
Organization and architecture guideline enforcement
Flexibility and re-usability of DevOps Processes
With templates , easy self service based onboarding of new applications
Reusable pipeline as code – reduces overall operational overhead
Flexible release cycles

## Slide 8: Thank you